## Slide 1: Agent Request Console Migration Guide.
Vue 2 to Vue 3 Migration strategy.

## Slide 2: Vue 2 End of Life - What it means
Background:
  vue 2 is currently in maintenance mode which means it won’t receive any new feature updates, just security.
  Vue 2 will reach End of Life (EOL) on December 31st, 2023 .
  Vue 2 will be available through CDN and Package Managers but will not receive security updates and browser compatibility fixes.
Options to deal with EOL:
  Upgrade to Vue 3 - best
  Upgrade to Vue 2.7
  Be on current.

## Slide 3: Points to Consider:
Business:
  Does company policies and regulations allow legacy version?
  Does the app expect continued new feature development into the future?
  Can the team allocate dedicated time for Upgrade?
Technical:
  Does the app relay on third party libraries which are not supported completely?
  Does Typescript support and new Vue3 features required?
  Is there any Performance Issues to resolve?
  Does ARC relay on the functionalities which are deprecated in Vue 3?
  Going further all the support libraries will reflect Vue 3 way. Is the application depend on external libraries?
  Needed community help?

## Slide 4: What Improved in Vue 3:
Better Optimization techniques
  Composition API - it allows to split component logic into smaller, reusable functions, which can lead to better performance by reducing the amount of code that needs to be re-evaluated.
  static tree optimization - Vue 3 template compiler can now recognize and optimize static parts of the template,which can lead to faster initial render times.
Smaller bundle size.
Better Typescript Support.
Modular imports.
State management using pinia.
Using vite instead of Vue cli for faster development and bundle management.

## Slide 5: Migration Efforts:
Strategy | Support | UI Tech Stack | pros | Blockers/checks | Estimated Time - 2 devs (In sprint)
Basic v2 | No | Vue 2.7, Options API, Javascript, Vuetify 2, | Minimum effort, Step closer to move to better stack. Full Vuetify Compatibility | Find and resolve breaking changes, future browser upgrades may affect versions with no support | 1- 2 Sprints
Basic v3 | Yes | Vue 3, Options API, javascript, Vuetify 3 | Vue community support. Better performance, | Need to check about Vuetify 3 compatibility with Arc. Resolve breaking changes. | 2-3 sprints
Medium | Yes | Vue 3, Options API, Typescript, Vuetify 3. | Step 2 + Better Type checking, error finding, Will be easy for future Migrations. | Step 2+, need to rewrite most of the code. Huge effort. | 4-5 sprints of development
Final (recommended) | Yes | Vue 3, Composition API, Typescript, Vuetify 3, Vite | Step 3 +, can use latest vue features and Functional programming strategies, less code, High performance, up-to-date stack, Better reactivity | High effort, Learning, Rewrite of the application | 6-8 Sprints of development

## Slide 6: Path to Migrate: ARC Stack (current): Vue 2.6, Javascript, Vuetify 2, Options API
Directly moving from current version to Vue 3 contains some breaking changes that make it incompatible with Vue 2, so effort is required for Migration.
Most of the Vue 2 APIs like options APIs will work on Vue 3.
The new features of Vue 3 like Composition API’s and <script setup> are backported to Vue 2.7.
As of now, the vuetify 3 library version released for Vue 3 is stable. few components are in alpha version and pending release.
Recommended Path :
  Current Version → Vue 2.7 —> Vue 3
If moved to Version 2.7, then it is recommended to leverage the Vue 3 functionalities which are backported to Vue2.7 so, that future upgrades will not be painful.
Make use of Extended LTS for Vue 2 if needed.